IMS Percentage Analysis

**Total Modules:33**

**Overall Progression:**

Total Requirements:  **205**

Requirements Fulfilled(with Partial): **101**

Requirements Pending(without Partial): **104**

Percentage of Fulfilled with Partial= (101/205) ×100≈**49.27%**

Percentage of Pending without Partial= (104/205) × 100≈**50.73%**

**Module Wise Progression:** (These are calculated where partials are considered as Fulfilled)

1. **Analysis and Design Stage** :

Total: 1,Fulfilled: 1, Pending: 0

Fulfilled = 100%

Pending = 0%

1. **Underwriting Management System** :

Total: 32,Fulfilled: 25, Pending: 7

Fulfilled = 78.13%

Pending = 21.9%

1. **Online Payment System** :

Total: 1, Fulfilled: 1, Pending: 0

Fulfilled = 100%

Pending = 0%

1. **Business Development Management System** :

Total: 48, Fulfilled: 18, Pending: 30

Fulfilled = 37.5%

Pending = 62.5%

1. **DCS Information Management System** :

Total: 27, Fulfilled: 14, Pending: 13

Fulfilled = 51.85%

Pending = 42.15%

1. **PR Controlling Management System** :

Total: 1, Fulfilled: 1, Pending: 0

Fulfilled = 100%

Pending = 0%

1. **Bulk SMS Management System** :

Total: 1, Fulfilled: 1, Pending: 0

Fulfilled = 100%

Pending = 0%

1. **Policy Holder Management System** :

Total: 1, Fulfilled: 1, Pending: 0

Fulfilled = 100%

Pending = 0%

1. **Call Centre Customer care System** :

Total: 1, Fulfilled: 0, Pending: 1

Fulfilled = 0%

Pending =100%

1. **Commission Management System** :

Total: 8, Fulfilled: 1, Pending: 7

Fulfilled = 12.5%

Pending = 87.5%

1. **Policy Document Management System** :

Total: 1, Fulfilled: 1, Pending: 0

Fulfilled = 100%

Pending = 0%

1. **MR Information Management System** :

Total: 1, Fulfilled: 1, Pending: 0

Fulfilled = 100%

Pending = 0%

1. **Re-Insurance Management System** :

Total: 5, Fulfilled: 0, Pending: 5

Fulfilled = 0%

Pending = 100%

1. **Human Resources Management System** :

Total: 8, Fulfilled: 2, Pending: 6

Fulfilled = 25%

Pending = 75%

1. **Payroll Management System** :

Total: 12, Fulfilled: 0, Pending: 12

Fulfilled = 0%

Pending = 100%

1. **Leave & AttendanceManagement System** :

Total: 1, Fulfilled: 0, Pending: 1

Fulfilled = 0%

Pending = 100%

1. **Organizer Management System** :

Total: 1, Fulfilled: 1, Pending: 0

Fulfilled = 100%

Pending = 0%

1. **Mobile App (ProgressiveLife)** :

Total: 1, Fulfilled: 1, Pending: 0

Fulfilled = 100%

Pending = 0%

1. **Accounts & Finance Management System** :

Total: 1, Fulfilled: 0, Pending: 1

Fulfilled = 0%

Pending = 100%

1. **Policy Servicing Management System** :

Total: 1, Fulfilled: 0, Pending: 1

Fulfilled = 0%

Pending = 100%

1. **Claims Management System** :

Total: 39, Fulfilled: 24, Pending: 15

Fulfilled = 61.54%

Pending = 38.46%

1. **Branch Control Management System** :

Total: 1, Fulfilled: 0, Pending: 1

Fulfilled = 0%

Pending = 100%

1. **Establishment Management System** :

Total: 1, Fulfilled: 0, Pending: 1

Fulfilled = 0%

Pending = 100%

1. **Carpool Management System** :

Total: 1, Fulfilled: 0, Pending: 1

Fulfilled = 0%

Pending = 100%

1. **Support Management System** :

Total: 1, Fulfilled: 0, Pending: 1

Fulfilled = 0%

Pending = 100%

1. **Internal Audit Management System** :

Total: 6, Fulfilled: 0, Pending: 6

Fulfilled = 0%

Pending = 100%

1. **IDRA Reports (On Demand)** :

Total: 1, Fulfilled: 0, Pending: 1

Fulfilled = 0%

Pending = 100%

1. **Group Insurance Management System** :

Total: 2, Fulfilled: 1, Pending: 1

Fulfilled = 50%

Pending = 50%

1. **UMP Data Management System** :

Total: 1, Fulfilled: 1, Pending: 0

Fulfilled = 100%

Pending = 0%

1. **User Management System** :

Total: 1, Fulfilled: 1, Pending: 0

Fulfilled = 100%

Pending = 0%

1. **Archive Management System** :

Halted Due to Company Issues

1. **Management Information System (MIS)** :

No Report Format Provided from PLICL to IQRA BD

1. **Import Existing Client Data (Data Migration)**:

Total: 1, Fulfilled: 1, Pending: 0

Fulfilled = 100%

Pending = 0%